# Expansion of DAVE software project

- A single DAVE distribution which includes software support for NCNR, SNS, and HFIR.

- NCNR, SNS, HFIR jointly responsible for DAVE development with NCNR responsible for administration of the source code repository and performing the distribution builds (based on previous experience).

- Costs of the license to distribute single named executable package equally shared among NCNR, SNS, HFIR.

# Issues to be resolved

## DAVE distribution license

All three facilities have to agree on a suitable public domain license under which DAVE can be distributed.

## RSI license to distribute DAVE

New agreement with RSI for distributing DAVE with an embedded IDL license

## Decision making

Currently the decision making process for DAVE is done relatively informally.  With three facilities contributing to one single software package this process will need to be formalized.  The following items have been identified as requiring formalization:

- Software specification policy/process

- Software release policy/process

- Quality control/assurance

- Specification of roles and responsibilities of participants in collaboration (e.g. policies/procedures on changing code written by one of the members of the collaboration, etc.)

- Permissions placed on individual DAVE modules?

## Centralized DAVE source code repository

A single code repository is required for effective collaboration to minimize confusion and maintain proper version controls.  This can be provided in one of two ways:

### Dedicated computer at NIST

- Computer hosted at NIST Computer Services and placed outside the NIST firewall to allow external access

- Computer must be rack-mounted

- Administration of computer (accounts, software, etc.)

- Fees: an initial charge of ~$1500.  Perhaps an additional yearly maintenance charge

### Registration of a "DAVE Project" at SourceForge.net

- Registration of project requires an appropriate "open source" license

- Project adminstration (access privileges, etc.)

### Mirror site at ORNL?

## New capabilities and other design issues

- With which version of DAVE do we begin the collaboration?  DAVE I or DAVE II?  DAVE II is in the prototype development stage while DAVE I is somewhat "mature".  DAVE II will make extensive use of the iTools and is the direction in which we (NCNR) are heading; but existing tools in DAVE will require some degree of translation into "operations" and "manipulators" in the iTools framework.  Disadvantage of adopting DAVE I is that the internal data structure has deficiencies and there is limited code documentation.  Advantage of adopting DAVE I code is that there are many working programs within it and the SNS instruments can probably use them straight away.

- NEXUS implementation

- Different versions of DAVE that are grid/cluster enabled?

- Modifications to existing applications enabling efficient visualization/analysis of large data sets

- Modifications to allow DANSE functionality to be called from within DAVE

## Including external legacy code

- C and FORTRAN programs linked/called within DAVE require compilation on all supported platforms in order for DAVE to maintain its platform independence.  Currently DAVE is supported on LINUX, WINDOWS, and MAC OS X.

- Incorporation of REFLPAK into DAVE?

- Calling DAVE from LabView to facilitate visualization/analysis of TAS data at HFIR

## Communications/Remote Collaboration

- For better comunication between DAVE contributors, a mailing list (maintained by the leading organization or team leader) might be useful. The mailing list can also be publicized to the neutron community for input and requests.